TOMO V1

Precursor to SRS/For SRS creation

Contents:

- Section 1 — V1 scope

- Section 2 — Resolve 3 SRS-lock conflicts (30-45 min)

- Section 3 — Lock 4 high-priority definitions (30 min)

- Section 4 — Defer 5 low-priority definitions (5 min)

- Section 5 — Confirm scope fence (5 min)

- Section 6 — Confirm risks + cuts + roadmap (10 min)

- Total: 85-100 minutes. Reference appendix is for build, not the session.

The full V1 Production Spec (54 pages) is the underlying reference. Engineering pulls it up for detail. This document is for decisions.

# 1. V1 scope

## V1 in one sentence

A multi-user, all-in-one capital formation workspace that drafts, schedules, follows up, reads pipeline signals, and surfaces reminders faultlessly for one fundraising team — works alongside or replaces existing CRM, quantifies time recovered from Day 1, clears institutional security diligence.

## V1 pillars at a glance

| 1 | Today | Daily Brief auto-open · What needs your attention · Coming Up · On My Radar |
| --- | --- | --- |
| 2 | Action Drawer | Drafts · Capture prompt · Success state · Owner-routed · Tone-calibrated |
| 3 | Relationships | Full v4 schema (tier, mandate_fit, allocation, gatekeeper, owner) · 3 views · Touch cadence on card · Inline editing |
| 4 | Lists & Workflows | 5 default workflows + F7 Three-Touch (per Section 2) · Custom from templates · Outbound deduplication |
| 5 | Meeting Lifecycle | Prep brief · Granola transcripts · ~10-field capture prompt · Follow-up draft <30 min |
| 6 | Signals Engine | G/A/R flag · 5 visible signals · stated_intent thresholds · Re-engagement event-driven · warm_ghost/cc_expansion/close_proximity captured (V2 display) |
| 7 | Insights | GP scoreboard (capital vs target, concentration risk) · Day 1 gap number · Time recovered · Fat Middle · Moveability · Close list |
| 8 | Integrations | Email/Cal · Affinity · Backstop CSV · Salesforce read · Granola · Slack outbound · 12-month backfill |
| 9 | Security | SOC 2 Type 1 · No-training-on-data · Audit-grade activity log · Logical isolation · Pen test |
| 10 | Geoffrey Surface | 12 onboardings (45 min each) · Day 14 + Day 30 + Day 60 reviews · LP intros · Quarterly Founding Circle community · Founding Member badge |
| 11 | Reminders Engine | Open loops (commitment language) · Missed replies (configurable thresholds) · Commitments (transcripts/emails) · Snooze with date |
| 12 | Onboarding & Multi-User | 48h SLA · First value 2 mins · Tone calibration per user · Up to 3 users (same permissions V1) · Per-user OAuth + filtered views |

# [2. Resolve the 3 SRS-lock conflicts

Time: 30-45 minutes (10-15 min each). These are the only items in this document where source materials genuinely conflict. Lock each before engineering starts.

| # | Decision | Recommendation + reasoning | Decision (fill in) |
| --- | --- | --- | --- |
| 1 | PIPELINE STAGES TAXONOMY. UI labels: First contact / Deck sent / Met / DD / Soft circle / Closed / Pass. Framework v4 §4.6: sourced / first_meeting (monitor) / second_meeting / active_diligence (active) / soft_commit / committed / closed_lost / on_hold. | ADOPT FRAMEWORK TAXONOMY for V1. Why: framework labels describe relationship states (how fundraisers narrate pipelines); UI labels mix actions and states. Framework taxonomy unlocks meaningful conversion rates, stage stagnation, re-engagement logic. Impact: UI labels updated before Founding Circle launch. lp_stage_transitions table writes use framework enum. |  |
| 2 | F7 THREE-TOUCH QUALIFICATION. NonNeg: V1 NON-NEGOTIABLE (default-on workflow). Framework v4: V2 feature with V1 schema only. | BOTH. V1 ships schema + V1 default-on workflow. Why: schema cannot be retrofitted (Framework). Default-on workflow needed because without it the Day 3 promise ("one specific next move per flagged LP") is not fully delivered for fat middle LPs (NonNeg). Impact: adds ~2-3 weeks to V1 envelope. V2 polishes full state machine + outcome classification. F7 is therefore NOT on the cuts list. |  |
| 3 | warm_ghost_flag SCOPE. NonNeg: V3 (NLP-required). Framework v4 §4.4 Step 6: V1 capture using rule-based detection. | V1 CAPTURE per Framework. Rule: zero LP-initiated in last 5 + word count declining + no questions in last 3 (no NLP needed). Why: pure deterministic rule from observable behaviour. Framework has the right insight — NLP isn't needed to detect the pattern. Impact: V1 captures the flag (writes to lp_state.warm_ghost_flag). V2 surfaces as named flag with Three-Touch prompt. V3 refines using NLP to distinguish generic from specific replies. |  |

]

# [3. Lock the 4 high-priority definitions

Time: 30 minutes (~7 min each). These are computational definitions for V1 metrics that aren't fully specified in any source document. Each blocks SRS work for its subsystem.

| # | Item | Recommended definition | Decision (fill in) |
| --- | --- | --- | --- |
| 1 | M8 — Moveability count (THE Day 14 headline number) | Count of LPs satisfying ALL of: pipeline_stage ∈ {first_meeting, second_meeting, active_diligence, soft_commit} AND pipeline_flag ∈ {green, amber} (NOT red — red signals stall) AND directional signal in lp_signal_log in last 30 days (i.e. measurable engagement) AND days_since_meaningful_touch ≤ stated_intent amber threshold (i.e. not in silence). Spend the most time here. This is the number GPs will judge TOMO on at the Day 14 review. |  |
| 2 | M9 — Prioritised Close List ranking | Score = stage_weight + intent_weight + signal_weight − silence_penalty. stage_weight: soft_commit 40, active_diligence 30, second_meeting 20, first_meeting 10, sourced 5. intent_weight: committed 30, soft_commit 20, ready_to_move 15, active 5, monitor/not_yet_set 0. signal_weight: any warming signal in last 30d = +10; any cooling signal = −10. silence_penalty: if days_since_meaningful_touch > stated_intent amber threshold, subtract 15. Output: top 20 LPs with score components shown (defensibility). |  |
| 3 | M7 — Fat Middle definition | USE FRAMEWORK definition: "% of warm pipeline LPs with no directional signal in 30+ days." Numerator: count of warm-stage LPs with no signal event of any direction in lp_signal_log in last 30 days. Denominator: count of warm-stage LPs (first_meeting or later, not closed_lost / on_hold). Note: this replaces an earlier draft definition ("3+ high-quality interactions in 6 months"). Framework version is what's now in the spec. |  |
| 4 | M4 — Time-saved per-action benchmarks | Conservative starting values (recalibrate after Founding Circle Month 1): Follow-up draft approved 8 min saved. Scheduling thread resolved 12 min saved. Meeting prep brief generated and viewed 15 min saved. Reminder caught and actioned 10 min saved. Methodology published in help article on Day 1 so GPs can sense-check. |  |

Why these four are high priority:

- M8 is the Day 14 headline number — the single biggest moment of truth with each GP

- M9 (Close List) is what GPs will look at most days — has to be defensible per LP

- M7 (Fat Middle) is the ratio that defines pipeline health — referenced everywhere

- M4 (Time Recovered) is the ROI headline — overstating it kills credibility, understating it loses the value story]

# [4. Defer the 5 lower-priority definitions to Week 1 of build

Time: 5 minutes. Each has a recommended starting position; engineering picks up in Week 1. Listed here for completeness so nothing falls through the cracks.

| # | Item | Starting position | OK to defer? |
| --- | --- | --- | --- |
| 1 | M2 — "Approved with edits" threshold | <30% character change = light edit (counts as approved). ≥30% = substantial edit. Drives draft approval rate metric. |  |
| 2 | M3 — Scheduling intent detection method | Pattern library V1 (e.g. "can we meet", "do you have time", "schedule a call"). LLM classification V2. |  |
| 3 | R1 — Open Loops fulfilment detection | Subsequent outbound to same LP within 14 days containing reference to committed item. LLM classification on outbound to confirm fulfilment. Active → Overdue at 5 business days. |  |
| 4 | R2 — Missed Replies thresholds | Tier 1: 48 hours (business hours, 9am-6pm local, weekdays). Tier 2/3/unset: 5 days. Routed to LP's Owner only. |  |
| 5 | R3 — Commitments NLP quality bar | Conservative V1: better to miss soft commitments than false-positive on every "let's stay in touch." Manual confirmation step during Founding Circle Month 1 to calibrate. |  |

Decision check:

- OK to defer all 5 to Week 1 of build? ___ Yes ___ Concerns on specific items

# Confirm scope fence

## V2 — September/October 2026 (DDQ Automation as anchor)

- DDQ tooling — Sept-Oct 2026 beta to Founding Partners; GA Nov 2026

- Role-based access (GP / IR / Admin / Read-only) + team management dashboard

- Voice capture, voice notes, voice approval - on desktop and mobile (like Juniper AI)

- TOMO built meeting bot?

- WhatsApp Business API, Slack bidirectional commands

- Native mobile app (iOS / Android) — web on mobile browser is V1

- Document engagement (DocSend), meeting composition tracking

- Warm ghost named-flag display + Three-Touch prompt (V1 captures the flag)

- CC expansion display, reply substance standalone display

- Newsletter engagement as signal (lp_marketing_engagement schema in V1 migration)

- LinkedIn enrichment, Preqin / PitchBook enrichment

- Folio Metrics CSV, Backstop API (if available?) or CSV

- Multi-party batch trip optimisation

- Aggregate IR dashboard (90-day data density)

- Conversion rates by stage / source / tier

- Pipeline coverage ratio, raise trajectory, projected close date

- LP Network V0 soft launch in product (parallel ops in 2026)

- Cohort velocity analytics

## V3 — 2027 (Capital Formation Layer)

- RFP submission tooling for institutional mandates

- Cashflow / DPI / liquidity projection per LP

- Bespoke DDQ extensions (custom institutional templates)

- Composite momentum scores (after 30-40 verified closes)

- Question type, commitment language, objection recurrence (NLP signals)

- Predictive close probability

- Anonymised benchmarking vs other TOMO funds

- Full LP Network platform (LP-side product, marketplace, verified mandates with success fee on close)

## Permanent non-goals

- Autonomous send (TOMO never sends without GP approval — hard lock, not a config)

- Building a Calendly / cal.com replacement (TOMO drafts the email proposing times)

- Training models on member data (permanent commitment in product, DPA, Agreement)

# 6. Confirm risks, cuts, roadmap

## Top 6 risks

| # | Risk | L × I | Mitigation |
| --- | --- | --- | --- |
| 1 | First 14-day client churns because onboarding took 30 minutes; sync processing time unpredictable | MED × CRITICAL | Progress narrative during sync. Show partial results immediately. Never empty screen. Pipeline visible within 2 mins of completing onboarding steps. |
| 2 | Email sync edge cases (aliases, shared inboxes, BCC) corrupt contact matching | HIGH × HIGH | Run sync with real GP accounts for 1 week before building features. Fix edge cases before proceeding. |
| 3 | Meeting brief prompt produces generic output on first version | HIGH × HIGH | Plan for 2-3 prompt iteration cycles. Test against real email threads from 5+ LP relationships before shipping. |
| 4 | Follow-up draft does not sound like the GP | HIGH × HIGH | Ship Tone Calibration (F12) per user as part of onboarding. Do not ship F3 without F12. |
| 5 | Multi-user adds 1.5-2 weeks scope and per-user OAuth introduces edge cases | MED × MED | Per-user OAuth tested with synthetic 3-user tenant in Week 4. Cuts list includes downgrade if scope slips. |

Other risks to V1 timeline and quality, in priority order - according to longer V1 Production Spec document (ask Geoff if you need it). Each must have an owner and a mitigation by spec lock.

| # | Risk | Mitigation |
| --- | --- | --- |
| 1 | Signals engine produces noisy or wrong signals; GPs lose trust in Week 1 | Conservative thresholds; Yes/No feedback loop in UI; weekly false-positive review during Founding Circle pilot; clear roll-back plan if FP rate >40% |
| 2 | Granola transcript ingestion unreliable; meeting follow-ups don't draft on time | Engineering spike in Week 1 to validate Granola API reliability; manual upload fallback path; SLA-based monitoring with alerting |
| 3 | CRM data quality (Affinity, Backstop CSV) is poor; relationship records are messy; signals fire on bad data | Onboarding includes a data quality audit; TOMO surfaces low-confidence records as "please review" rather than auto-acting on them; dedupe and enrichment heuristics tuned |
| 4 | OAuth security review by GP IT teams blocks onboarding (read-write scopes are sensitive) | Pre-emptive security collateral: scope rationale, sample DPA, named auditor, pen test report; founder-led conversations with GP CTOs in Week 1 |
| 5 | Fat Middle and Moveability metrics cannot be defended at Day 14 review | Drilldown built into V1; metric definitions documented; one-pager per metric explaining methodology; tested with synthetic data before first review |
| 6 | 12-month email backfill creates volume / latency / cost issues at scale | Phased backfill: index relationships and metadata first, full content last; rate-limited to respect provider quotas; cost monitoring per tenant |
| 7 | Capacity crunch on Geoffrey's onboarding bandwidth if all 12 GPs sign in 2 weeks | Hard cap at 3 onboardings per week; structured 90-minute agenda; pre-recorded "how TOMO works" video to do part of the work; Day 14 review can be 30 min not 60 |
| 8 | "Update with TOMO" CRM editor sets a field incorrectly without user noticing | Mandatory diff + confirmation before persist; activity log captures every change; ability to revert from log |
| 9 | Backstop CSV reconciliation has edge cases (custom fields, structural changes between exports) | Schema validation on import; mismatched fields flagged for user review rather than silent drop; documented format expectations shared during onboarding |
| 10 | Production load not tested; first GPs encounter performance issues | Load testing in Week 6 of build; synthetic tenant with 10 LPs of 200 relationships each; performance budget per page (<2s); paging and lazy load on heavy lists |
| 11 | Reminders engine fires false positives (e.g. "you owe a reply" when GP already replied via phone). Damages trust as much as missed reminders | Conservative pattern matching for V1; "Mark fulfilled" action teaches the system; weekly false-positive review during Founding Circle Month 1; "Was this reminder useful? Yes/No" feedback in UI |
| 12 | Multi-user adds 1.5-2 weeks scope and per-user OAuth introduces edge cases (shared inboxes, alias addresses, role accounts) | Per-user OAuth tested with synthetic 3-user tenant in Week 4; cuts list includes "downgrade to single-user with shared pipeline" if scope slips; engineering decision on tenant architecture in Week 1 |
| 13 | Time-recovered metric is overstated and a GP catches it (e.g. "TOMO claims 4.2 hours; I don't think I saved that much") | Conservative per-action benchmarks (8/12/15/10 min); methodology published in help article on Day 1; one-click drilldown on every metric; recalibrate benchmarks after Founding Circle Month 1 based on observed user feedback |

## Cuts list (priority order — if V1 slips, cut in this order)

Each cut buys ~3-7 days. Decided now, not under pressure. F7 Three-Touch is intentionally NOT on this list — Section 2 Decision 2 made it a V1 commitment.

- 1. Quarterly LP Update workflow as active by default → demote to user-activatable template

- 2. Roadshow / Trip Outreach default workflow → user-activatable template if Pillar 4 build slips

- 3. Slack outbound notifications → defer 2-3 weeks post-launch (daily brief via email is sufficient)

- 4. Cohort comparison in Insights → V2 (V1 shows current-state metrics only)

- 5. Salesforce write-back → V1 ships read-only sync; bidirectional moves to V2

- 6. "Ask Tomo to amend this step" workflow editor → V1 ships read-only steps; in-product editing in V1.5

- 7. Multi-user downgrade to "workspace supports up to 3 invitees, V1 active use is single-seat" — last-resort cut, requires Geoffrey decision

## 2026 Roadmap

| Period | Activity | Outcome |
| --- | --- | --- |
| April — May 2026 | V1 SRS lock with Ken; Founding Circle outreach + 12 signings | Engineering brief locked. Cohort committed. |
| May — June 2026 | V1 build (6 weeks). Sync layer first, then features. Tone calibration onboarding flow. | V1 production candidate end of June. |
| July 2026 | Founding Circle onboarding waves: 4 cohorts of ~3 GPs across the month. 45-min onboarding call per GP within 5 business days. | All 12 GPs onboarded by month-end. |
| August 2026 | V2 spec lock based on Founding Circle feedback. DDQ Automation engineering kickoff. LP Network Founding LP recruitment begins. | V2 scope locked. DDQ schema designed. First 5-10 LPs committed in principle. |
| Aug — Oct 2026 | V2 build (DDQ as anchor + RBAC + enrichment + voice + WhatsApp). | V2 production candidate. DDQ beta to Founding Partners late September. |
| Sept — Oct 2026 | DDQ Automation beta with Founding Partners (per Client Teaser Q3 2026 commitment). | 70-80% auto-fill rate validated. RFP scope confirmed for V3. |
| November 2026 | V2 GA launch. Second commercial cohort onboards. LP Network V0 soft launch. DDQ moves from beta to GA. | Founding Circle becomes case studies. New GPs at list rates. LP microsite live with Founding LPs. |
| 2027 | V3 build: LP Network full platform, RFP tooling, cashflow projection, advanced AI automation. | Two-sided capital formation network operational. |

# 7. Reference appendix

## 7.1  Full V1 non-negotiables list

22 items — F0A through F14 plus the 4 additions (Reminders, Multi-User, GP Scoreboard, Time Recovered). Each row maps to a section of the long spec. Rows shaded blue are additions beyond the original Non-Negotiables F-list.

| Ref | Feature | Quality bar (minimum) | Effort | Risk |
| --- | --- | --- | --- | --- |
| F0A | Email & Calendar Sync | 90 days history on connect; new emails within 1-2h; OOO detection; sync-stale = 'unknown' flag if >6h delayed. Nylas, Merge, or direct connectors — engineering decision. | 2-3w | HIGH |
| F0B | CRM Import | CSV with 5-row field mapping preview before commit. Affinity API V1. Salesforce read-only V1. Backstop CSV V1. Duplicate detection on import. | 2w | MED |
| F0C | Onboarding (48h SLA, first value 2 mins) | Pipeline view with real last-contact dates and Day 1 gap number visible within 2 mins of completing onboarding steps. Progress narrative during sync, never empty screen. | 1-2w | MED |
| F0D | Nightly Computation Job | 12-step batch at 2am client TZ. Full recompute V1. Computes signals, flags, fat_middle, warm_ghost, close_proximity, follow-up compliance, time recovered, moveability. | 1w | LOW |
| F1 | Day 1 Gap Number | "Your CRM shows 14 active. 5 have no two-way exchange in 60+ days." The 5 LPs listed by name. Specific, not interpreted. | 1w | LOW |
| F2 | Meeting Prep Brief | Identifies the specific open question from 3 weeks ago, the doc promised but not sent, the one thing to address. Not a chronological summary. | 1-2w | MED |
| F3 | Follow-Up Draft | Draft approved with <5 edits. Within 30 mins of meeting end. References specific discussion. Tone-calibrated per user. | 1w | MED |
| F4 | Signal Flags G/A/R | Single flag per LP, scannable across 40 LPs in 10 sec. Plain English why-line below flag. Stated_intent threshold matrix drives silence decay. 5 visible signals (velocity, initiation, calendar friction, silence decay, re-engagement). | 1w | LOW |
| F5 | Re-Engagement Urgent Flag | Event-driven webhook (NOT nightly). LP silent 45+ days sends inbound → Red+Urgent + draft reply in Action Drawer within 1-2h. | 3-4d | LOW |
| F6 | Three Named Pipeline Filters | Drifting / Quiet — Fat Middle / Re-engaged. Plus One-Way (F13). Practitioner language, not technical labels. Monday morning workflow in 3 clicks. | 3-4d | LOW |
| F7 | Three-Touch Qualification (resolved Section 2) | V1 schema + V1 default-on workflow for fat middle LPs. 14-day, 3-touch sequence. Per Section 2 Decision 2. | 2-3w | MED |
| F8 | Post-Meeting Capture Prompt | ~10-field tap card in Action Drawer after every LP meeting. Skip easier than answering. Writes to lp_qualitative_log. Gates F3 quality and signal accuracy. | 1w | MED |
| F9 | Daily Brief Auto-Open | Modal opens automatically on first daily login. Not a notification. Habit-forming. | 0.5d | LOW |
| F10 | Action Drawer Success State | "Sent to James Webb · 9:47am · Re: Q3 allocation timing." Explicit confirmation, not just dismissal. | 0.5d | LOW |
| F11 | Activity Log (audit-grade) | Every TOMO action logged with user attribution, timestamp, LP reference. Filterable, exportable. Compliance-ready. | 3-4d | LOW |
| F12 | Tone Calibration (per user) | Read 20-30 sent emails per user during onboarding. Inject into every draft prompt. Without this, F3 fails. | 2-3d | LOW |
| F13 | One-Way Filter | Named pipeline filter: LPs where most recent contact was GP-initiated with no LP reply in 14d. Simplest fat-middle diagnostic. | hours | LOW |
| F14 | Warm Intro Workflow | CC'd intro detection (LLM classification). New LP record + draft reply within 24h. | 3-4d | LOW |
| P11 | Reminders Engine | Open loops (commitment language) + missed replies (configurable thresholds) + commitments (transcripts/emails). Surfaces in Today, Radar, Prep Brief, LP card. Snooze with date. | 1-2w | MED |
| P12 | Multi-User (up to 3 seats) | Per Membership Agreement. Same permissions in V1 (no roles). Per-user OAuth + tone profile. Owner-routed Action Drawer items. Activity log shows user attribution. | 1.5-2w | MED |
| M-GP | GP Scoreboard (Pillar 7) | Committed + soft-committed capital vs raise target — simple progress bar from Day 1. Most important V1 GP metric (Signal Framework Section 7). Plus LP concentration risk alert >20%. | 1w | LOW |
| M-TR | Time Recovered Metric (Pillar 7) | Sum of (per-action benchmark × completed action count). Headline: "Time recovered this week: 4.2 hours." Conservative benchmarks; 14-Day target ~1hr/day. | 3-4d | LOW |

## 7.2  Full V1 / V2 / V3 capability matrix

Use when someone asks "what version is X in?" Also useful when responding to GP feature requests during onboarding.

| Capability area | V1 — Execute Faultlessly (Jul 2026) | V2 — Raise Better (Nov 2026) | V3 — Capital Formation Layer (2027) |
| --- | --- | --- | --- |
| Today / Daily Brief | Daily Brief auto-open. What needs your attention. On My Radar. Coming Up. | Voice-driven daily review. Smart prioritisation by tier × signal × stage. | LP-side mirror: GPs see what verified LPs are looking at. |
| Action Drawer | Drafts, scheduling, capture prompt, success state. Owner-routed. | Voice approval. Multi-channel (WhatsApp, Slack commands). | Marketplace actions: instant intro request to verified LP. |
| LP Database | Full v4 schema (tier, mandate_fit, allocation, gatekeeper, owner). 3 views. Touch cadence on card. | Enrichment (Preqin, PitchBook). Warm intro path detection. Newsletter engagement. | Baseball-card LP profiles with mutuals, social signals, peer commitments. |
| Pipeline Stages | 8-stage taxonomy: sourced → first_meeting → second_meeting → active_diligence → soft_commit → committed (+ closed_lost / on_hold). Stage stagnation flags. | Conversion rates by stage (after 20-30 transitions). Bottleneck flagging. | Predictive stage transition (after 30-40 closes). |
| Lists & Workflows | 3 views, 5 default workflows + F7 Three-Touch (per Section 2). Custom workflows from templates. | Visual drag-and-drop workflow builder. Multi-party batch trip optimisation. | NL workflow creation from scratch ("every Friday do X"). |
| Meeting Lifecycle | Prep brief, Granola transcripts, post-meeting capture (~10 fields), follow-up draft <30 min, tone-calibrated. | Voice capture, AI auto-push to Slack/Notion, mobile native app with push. | Live in-meeting assistance. |
| Signals — Capture | Reply velocity, initiation, substance, calendar friction, silence decay, re-engagement, stage stagnation, warm_ghost (rule-based), cc_expansion, close_proximity. | Document engagement (DocSend), meeting composition shift, newsletter engagement. | Question type (NLP), commitment language (NLP), objection recurrence. |
| Signals — Display | G/A/R flag with plain English. 5 visible signals (velocity, initiation, calendar friction, silence decay, re-engagement). Reply substance combined-only. Warm_ghost & cc_expansion captured but not displayed. | Warm ghost named flag → Three-Touch Sequence prompt. cc_expansion display. Reply substance standalone. | Composite momentum score (after 30-40 closes). Single number on LP card with explanation. |
| Reminders | Open loops (pattern matching), missed replies, commitments. 4 surfaces. Snooze with date. Routed to Owner. | NLP-driven commitment extraction. Cross-LP batch reminders. Reassignment workflows. | Predictive reminders: "This LP usually replies in 3 days; it's been 5." |
| Insights — GP Scoreboard | Committed capital vs target. LP concentration risk >20%. Day 1 gap number. Time recovered. | Pipeline coverage ratio. Raise trajectory / projected close date. 3-view dashboard. | Anonymised benchmarking vs TOMO cohort. Predictive close probability. |
| Insights — IR Productivity | Per-IR follow-up compliance + response rate in Daily Brief. Touch cadence + time-in-stage on LP card. Fat Middle ratio. | Aggregate IR dashboard (90-day data density). Conversion rates by stage / source / tier. | Cohort velocity analytics across funds. |
| DDQ / RFP | Stub in nav. Not built. | DDQ Automation (V2 ANCHOR): 20-30 standard questions, 70-80% auto-fill, beta to Founding Partners Sep-Oct, GA Nov. | RFP submission tooling. Bespoke DDQ extensions. Custom institutional templates. |
| Integrations | Email/Cal (Nylas-or-alt), Affinity API, Backstop CSV, Salesforce read, Granola, Slack outbound, 12-month email backfill. | Folio Metrics. Backstop API. Slack bidirectional. WhatsApp. LinkedIn. DocSend. Mailchimp/HubSpot. | Notion. Bloomberg / Preqin enriched. Direct LP-side product integrations. |
| Multi-User | Up to 3 users, same permissions. Per-user OAuth, tone, filtered views. Owner field on every LP. | RBAC: GP / IR / Admin / Read-only. Team management dashboard. Per-fund segmentation (PAG case). Workspaces 5/10/25 seats. | Cross-firm collaboration on shared mandates. |
| Security | SOC 2 Type 1 in progress. No-training-on-data. Audit-grade activity log. Logical tenant isolation. Pen test. | SOC 2 Type 2. Customer-managed encryption keys (some clients). | Regional compliance (EU residency, UK), advanced data lineage. |
| LP Network | Not in product. Microsite + intro tracking + monthly intel brief in parallel ops track. | Q4 2026 soft launch with Founding LPs. In-product matching for Founding Circle GPs only. | Full two-sided platform 2027. LP-side product. Marketplace mechanics. Verified mandates with success fee on close. |

## 7.3  Full requirements inventory

Every requirement identified across the source materials (Client Teaser, 14-Day Plan, Non-Negotiables doc, Signal Framework v4, UI screenshots, demo notes, internal meetings, prospect calls), classified V1 / V2 / V3, with source attribution.

Sources legend:

•      Teaser = Client Teaser

•      14-Day = TOMO First 14 Days

•      NonNeg = V1 Non-Negotiables Product & Engineering Brief

•      Signal Framework v4 = TOMO LP Signal Intelligence — Product & Data Framework v4

•      Founding Circle Agreement = Membership Agreement contractual commitments

•      UI = mock-up screenshots

•      Demo notes / Meeting notes = transcripts and product idea compendium

### A. Today / Daily Brief

| # ID | # Requirement | # Source | # Version |
| --- | --- | --- | --- |
| # A1 | # Daily brief of what needs attention before inbox | # Teaser, 14-Day Day 1, UI | # V1 |
| # A2 | # "What needs your attention" cards with approve action | # UI, NonNeg | # V1 |
| # A3 | # "Coming up" meetings with prep-ready / first-contact badges | # UI | # V1 |
| # A4 | # On My Radar — momentum signals, open loops, still-in-todo | # UI, NonNeg | # V1 |
| # A5 | # Incomplete tasks age visually (amber 1d, red 2d+) | # Ken-x-G notes | # V1 |
| # A6 | # Resend daily brief action | # UI | # V1 |
| # A7 | # Natural language "Ask Tomo about what's on Today" (scoped to Today) | # UI | # V1 |
| # A8 | # Suggested quick-actions (What's urgent / Summarize / Who needs follow-up) | # UI | # V1 |

### B. Action Drawer & Draft Approvals

| # ID | # Requirement | # Source | # Version |
| --- | --- | --- | --- |
| # B1 | # Persistent action drawer, not modal | # Geoff-Ken notes | # V1 |
| # B2 | # Drafted email with Approve / Amend / Dismiss | # UI, NonNeg | # V1 |
| # B3 | # Attach document to commitment from drawer | # UI | # V1 |
| # B4 | # "Find another time" scheduling grid with calendar awareness | # UI | # V1 |
| # B5 | # Do Later (snooze) | # UI | # V1 |
| # B6 | # Activity log per item (chronological) | # UI | # V1 |
| # B7 | # Deep link to original email thread | # Ken-x-G notes | # V1 |
| # B8 | # Execution chips (silent) vs draft chips (output for review) | # Ken-x-G notes | # V1 |
| # B9 | # "Drafted by TOMO" block styling | # Ken-x-G notes | # V1 |

# C. Relationships / CRM

| # ID | # Requirement | # Source | # Version |
| --- | --- | --- | --- |
| # C1 | # Three views: split, list/table, kanban-by-stage | # UI | # V1 |
| # C2 | # Upload CSV | # UI | # V1 |
| # C3 | # New Contact button (manual entry) | # UI, Ken-x-G | # V1 |
| # C4 | # Quick filters (cooling, Tier 1, no contact 14d, family offices NA, heating up, show all) | # UI | # V1 |
| # C5 | # Natural language custom filter builder (structured field filters in V1) | # UI, 14-Day Day 7 | # V1 |
| # C6 | # Create list from filtered view | # UI | # V1 |
| # C7 | # LP profile drawer with snapshot, targeting, sequencing, prioritisation fields | # UI | # V1 |
| # C8 | # "Update with TOMO" — natural language CRM record update with diff confirmation | # UI | # V1 |
| # C9 | # Relationship synthesis from last 5 interactions | # UI | # V1 |
| # C10 | # Stall risk (derived) | # UI | # V1 |
| # C11 | # Stage-age and "days since meaningful contact" fields | # UI | # V1 |
| # C12 | # Signal band (heating / drifting / cooling / quiet) | # UI, NonNeg | # V1 |
| # C13 | # Tier, owner, open loops, next move fields | # UI | # V1 |
| # C14 | # LinkedIn link on LP card | # UI | # V1 |
| # C15 | # Import from Affinity (live API sync) | # Meeting notes | # V1 |
| # C16 | # Import from Backstop (CSV reconciliation, no API) | # TR Capital, Edgar | # V1 |
| # C17 | # Import from Folio Metrics (CSV) | # Edgar | # V2 |
| # C18 | # Multi-user up to 3 users (V1: same permissions); role-based access (V2) | # Founding Circle Agreement, Justin Mallis | # V1/V2 |
| # C19 | # LP enrichment from Preqin / PitchBook | # PAG, Geoff notes | # V2 |
| # C20 | # LP enrichment from LinkedIn | # Geoff notes, David Bridge | # V2 |
| # C21 | # Warm intro path detection (who at firm knows the LP) | # Geoff notes | # V2 |
| # C22 | # Baseball-card custom LP profiles (mutuals, social signals) | # Penumbra | # V2/V3 |
| # C23 | # Full data export on request (security) | # Security spec | # V1 |
| # C24 | # v4 lp_contacts.tier (tier_1/tier_2/tier_3/unclassified) — primary priority filter | # Signal Framework v4 | # V1 |
| # C25 | # v4 lp_contacts.investor_type (institutional/family_office/HNW/fund_of_funds/sovereign) | # Signal Framework v4 | # V1 |
| # C26 | # v4 lp_contacts.relationship_source (warm_referral/cold_outreach/conference/cap_intro/prior_cycle/platform) | # Signal Framework v4 | # V1 |
| # C27 | # v4 lp_contacts.mandate_fit (confirmed_fit/potential_fit/mandate_mismatch/unknown) | # Signal Framework v4 | # V1 |
| # C28 | # v4 lp_contacts.allocation_window_active + allocation_window + next_allocation_date + allocation_committee_frequency + fiscal_year_end_month | # Signal Framework v4 | # V1 |
| # C29 | # v4 lp_contacts.relationship_owner (distinct from primary_ir_member) | # Signal Framework v4 | # V1 |
| # C30 | # v4 lp_contacts.service_complexity (standard/elevated/complex/unknown) + special_terms_requested | # Signal Framework v4 | # V1 |
| # C31 | # v4 lp_contacts.gatekeeper_type (direct/consultant_dependent/board_dependent/unknown) + gatekeeper_name | # Signal Framework v4 | # V1 |
| # C32 | # Pipeline stages aligned to framework taxonomy (sourced/first_meeting/second_meeting/active_diligence/soft_commit/committed/closed_lost/on_hold) | # Signal Framework v4 | # V1 |
| # C33 | # Touch cadence per LP on LP card ("Last touch 11 days. Expected: 7 days.") | # Signal Framework v4 Section 6 | # V1 |

# D. Pipeline & Lists

| # ID | # Requirement | # Source | # Version |
| --- | --- | --- | --- |
| # D1 | # Lists page with all user lists, counts, filter metadata | # UI | # V1 |
| # D2 | # List detail drawer with funnel-by-stage, companies-by-stage, active workflows | # UI | # V1 |
| # D3 | # Create list from filter | # UI | # V1 |
| # D4 | # Manual list building (tick names) | # Geoff-Ken notes | # V1 |
| # D5 | # AI list building (natural language) | # UI, 14-Day | # V1 |
| # D6 | # Link workflows to lists | # UI | # V1 |
| # D7 | # Funnel-by-stage colour-coded visualisation | # UI | # V1 |
| # D8 | # Amend list / Create workflow actions from list | # UI | # V1 |
| # D9a | # Time-in-stage display on every LP card (e.g. "Active diligence · 23 days in stage") | # Justin Mallis, Geoff notes | # V1 |
| # D9b | # Stage stagnation as a signal trigger (hardcoded thresholds per stage) | # Justin Mallis, signals engine | # V1 |
| # D9c | # Velocity dashboard (avg days per stage, conversion rates, cohort comparison) | # Justin Mallis | # V2 |
| # D10 | # Cohort comparison 30 / 60 / 90d | # Justin Mallis | # V2 |
| # D11 | # Team performance rollup | # Justin Mallis, PAG | # V2 |
| # D12 | # Board-facing monthly report export | # Justin Mallis | # V2 |

# E. Workflows

| # ID | # Requirement | # Source | # Version |
| --- | --- | --- | --- |
| # E1 | # Default workflow: Post-Meeting Execution | # 14-Day, NonNeg | # V1 |
| # E2 | # Default workflow: No Response Re-engage | # 14-Day, NonNeg | # V1 |
| # E3 | # Default workflow: Update Follow-Up | # 14-Day | # V1 |
| # E4 | # Default workflow: Warm Intro Tracker | # 14-Day, NonNeg | # V1 |
| # E4b | # Default workflow: Roadshow / Trip Outreach (added as fifth default; cross-references F6a) | # Edgar, David Bridge, Geoff-Ken notes | # V1 |
| # E5 | # Global automation toggles (Website & News; Scheduling; Meeting Follow-Up) | # UI | # V1 |
| # E6 | # User-custom workflows attached to lists (from templates) | # UI | # V1 |
| # E7 | # Three-Touch Qualification — as activatable template, not active by default | # UI | # V1 |
| # E8 | # Quarterly LP Update — as activatable template, not active by default | # UI | # V1 |
| # E9 | # Process flow visualisation per workflow | # UI | # V1 |
| # E10 | # Outbound safety — dedupe across overlapping lists with overlap warning | # UI | # V1 |
| # E11 | # Activity log per workflow run | # UI | # V1 |
| # E12 | # "Ask Tomo to amend this step" — V1 cuts list candidate | # UI | # V1 |
| # E13 | # Visual workflow builder drag-drop | # Implied | # V2 |
| # E14 | # Natural language workflow builder from scratch (non-technical users) | # David Bridge | # V3 |

### F. Scheduling

| # ID | # Requirement | # Source | # Version |
| --- | --- | --- | --- |
| # F1 | # Email Scheduling Assistant — propose times, confirm | # 14-Day, UI | # V1 |
| # F2 | # Calendar-aware "Find another time" grid | # UI | # V1 |
| # F3 | # Multi-week navigation in grid | # UI | # V1 |
| # F4 | # One-click slot selection replaces draft | # UI | # V1 |
| # F5 | # Multi-party scheduling (3+ calendars) | # Edgar | # V2 |
| # F6a | # Roadshow / Trip Outreach as a default workflow (announce trip, follow up if no reply, GP approval per draft) | # Edgar, David Bridge, Geoff-Ken notes | # V1 |
| # F6b | # Multi-party batch scheduling with geographic clustering and route optimisation | # Edgar, David Bridge | # V2 |

# G. Meeting Prep & Post-Meeting

| # ID | # Requirement | # Source | # Version |
| --- | --- | --- | --- |
| # G1 | # Meeting prep before every LP call (prep ready badge) | # 14-Day Day 1, UI | # V1 |
| # G2 | # Meeting prep brief content: last conversation, open items, what to push on | # 14-Day | # V1 |
| # G3 | # Signal line in prep brief | # Ken-x-G notes | # V1 |
| # G4 | # Overdue commitment flag in prep brief (red + age) | # Ken-x-G notes | # V1 |
| # G5 | # Deep link to full relationship history from prep brief | # Ken-x-G notes | # V1 |
| # G6 | # Post-meeting follow-up draft, 30-min SLA (not 2h) | # 14-Day, NonNeg F3 | # V1 |
| # G6b | # Post-Meeting Capture Prompt: ~10-field card (mandate fit, allocation window, IC date, stated_intent update + verbatim, objection, competitor, special terms, gatekeeper, tier confirm + reason) | # NonNeg F8, Signal Framework v4 Section 5.3 | # V1 |
| # G6b2 | # lp_qualitative_log table to store capture prompt data; updates lp_contacts fields nightly | # Signal Framework v4 Section 5.3 | # V1 |
| # G6c | # Tone Calibration profile injected into follow-up draft | # NonNeg F12 | # V1 |
| # G7 | # Extract transcript → draft → human approval → send & monitor | # UI Post-Meeting workflow | # V1 |
| # G8 | # AI meeting notes auto-pushed to Slack / Notion | # David Bridge | # V2 |
| # G9 | # Voice note post-meeting → transcribed → logged to LP | # Geoff notes | # V2 |

# H. Signals & Intelligence

| # ID | # Requirement | # Source | # Version |
| --- | --- | --- | --- |
| # H1 | # Direction-coded LP signals (Green/Amber/Red flag system) | # 14-Day Day 3, NonNeg F4 | # V1 |
| # H1b | # Meaningful Touch definition (4 explicit criteria; OOO excluded) | # NonNeg F1 | # V1 |
| # H1c | # Context-specific silence thresholds via stated_intent matrix | # NonNeg F4 | # V1 |
| # H1d | # Re-engagement Urgent Flag: event-driven (not nightly batch); webhook handler within 1-2h | # NonNeg F5 | # V1 |
| # H1e | # Sync-stale handling: pipeline_flag = 'unknown' if sync >6h delayed | # NonNeg F0A | # V1 |
| # H1f | # warm_ghost_flag: V1 RULE-BASED capture (no NLP) — zero LP-initiated in 5 + word count declining + no questions in last 3 | # Signal Framework v4 Section 4.4 | # V1 capture / V2 display |
| # H1g | # cc_expansion: new addresses on LP thread, cross-referenced against LP firm | # Signal Framework v4 Section 3 | # V1 capture / V2 display |
| # H1h | # close_proximity_flag: cc_expansion 14d OR sub agreement 14d OR CIO/legal at last meeting; overrides cooling signals | # Signal Framework v4 Section 4.4 | # V1 |
| # H1i | # Reply substance / word count signal: V1 capture; surfaces only as combined signal with velocity | # Signal Framework v4 Section 3, NonNeg F4 | # V1 capture / combined display |
| # H1j | # Stage stagnation per stage_cadence_benchmarks (active_diligence 5-10d, soft_commit 10-21d, second_meeting 7-14d, first_meeting 14-30d, sourced 30-60d) | # Signal Framework v4 Section 5.2 | # V1 |
| # H1k | # lp_stage_transitions table (every stage change writes row; cannot be retrofitted) | # Signal Framework v4 Section 5.2 | # V1 |
| # H1l | # Signal JSON payloads (reply_velocity, reply_initiation, reply_substance, calendar_friction, re_engagement, silence_decay) | # Signal Framework v4 Section 4.5 | # V1 |
| # H2 | # 3-5 LP signals surfaced daily with suggested next move | # 14-Day | # V1 |
| # H3 | # Drift detection from reply pattern changes | # 14-Day | # V1 |
| # H4 | # Quiet LP contextual reading (based on what LP last said, not just time) | # 14-Day | # V1 |
| # H5 | # Engagement trigger detection (e.g. LP just read newsletter) | # Xan, David Bridge | # V2 |
| # H6 | # Newsletter engagement tracking (lp_marketing_engagement schema in V1, populated V2) | # Xan, product notes, Signal Framework v4 | # V1 schema / V2 populate |
| # H7 | # Semantic search over email / calendar / meetings | # Mark, Edgar | # V2 |
| # H8 | # Structured intent classification for search (V1 narrow approach) | # Ken-x-G notes | # V1 |
| # H9 | # Yes/No feedback loop on signals for model improvement | # Spec recommendation | # V1 |
| # H10 | # Meeting composition shift (junior-to-senior progression; CIO/legal joining) | # Signal Framework v4 Section 3 | # V2 |
| # H11 | # Document engagement (DocSend opens, dwell, return visits) | # Signal Framework v4 Section 3 | # V2 |
| # H12 | # Question type classification (NLP) | # Signal Framework v4 Section 3 | # V3 |
| # H13 | # Commitment language classification (NLP) | # Signal Framework v4 Section 3 | # V3 |
| # H14 | # Objection recurrence detection | # Signal Framework v4 Section 3 | # V3 |
| # H15 | # Composite momentum score (after 30-40 verified closes) | # Signal Framework v4 Section 3, NonNeg | # V3 |

# I. Insights / Metrics

| # ID | # Requirement | # Source | # Version |
| --- | --- | --- | --- |
| # I1 | # Follow-up compliance rate (per IR member, with 90-day pre-TOMO baseline) | # UI, NonNeg, Signal Framework v4 Section 6 | # V1 |
| # I2 | # Draft approval rate (with trend) | # UI | # V1 |
| # I3 | # Scheduling efficiency (days from request to confirmed) | # UI | # V1 |
| # I3b | # Time recovered metric (estimated hours/week saved; 14-Day promise: ~1hr/day) | # 14-Day, founder addition | # V1 |
| # I3c | # Day 1 "gap number" pipeline enrichment with named LPs | # NonNeg F1 | # V1 |
| # I3d | # Committed & soft-committed capital vs raise target — simple progress bar (most important V1 GP metric) | # Signal Framework v4 Section 7 | # V1 |
| # I3e | # LP concentration risk alert (single LP > 20% of remaining target) | # Signal Framework v4 Section 7 | # V1 |
| # I3f | # Response rate per IR member in Daily Brief | # Signal Framework v4 Section 6 | # V1 |
| # I4 | # Pipeline intelligence — relationships with clear direction | # UI | # V1 |
| # I5 | # Moveability count (one number at Day 14) | # 14-Day | # V1 |
| # I6 | # Fat Middle ratio: % of warm pipeline with no directional signal in 30+ days (pipeline view, point-in-time) | # 14-Day, Signal Framework v4 Section 6 | # V1 |
| # I7 | # Prioritised close list for next 60 days | # 14-Day | # V1 |
| # I8 | # 90-day email baseline for before-TOMO metrics | # UI | # V1 |
| # I9 | # One-click drilldown on every metric | # Spec recommendation | # V1 |
| # I10 | # Team / firm-level analytics | # PAG, Justin Mallis | # V2 |
| # I11 | # Anonymised benchmarking vs TOMO cohort | # Implied | # V3 |
| # I12 | # Pipeline coverage ratio (warm pipeline x conversion / target remaining) | # Signal Framework v4 Section 7 | # V2 |
| # I13 | # Raise trajectory / projected close date (model-derived) | # Signal Framework v4 Section 7 | # V2 |
| # I14 | # Conversion rate by stage (needs 20-30 transitions per stage) | # Signal Framework v4 Section 7 | # V2 |
| # I15 | # Conversion rate by LP source | # Signal Framework v4 Section 7 | # V2 |
| # I16 | # Re-engagement yield (prior-cycle vs net-new) | # Signal Framework v4 Section 7 | # V2 |
| # I17 | # Full GP three-view dashboard (Raise Status / Pipeline Health / Team Performance) | # Signal Framework v4 Section 7 | # V2 |
| # I18 | # Aggregate time-in-stage with distribution and outlier flagging | # Signal Framework v4 Section 6 | # V2 |
| # I19 | # Aggregate IR productivity dashboard (90-day data density required) | # Signal Framework v4 Section 6 | # V2 |

### J. Integrations

| # ID | # Requirement | # Source | # Version |
| --- | --- | --- | --- |
| # J1 | # Email (Gmail, Outlook) — read/write OAuth | # Implied, founder answer | # V1 |
| # J2 | # Calendar (Google, O365) — read/write | # Implied | # V1 |
| # J3 | # Affinity bidirectional sync | # Meeting notes | # V1 |
| # J4 | # Backstop CSV reconciliation | # TR Capital | # V1 |
| # J4b | # Salesforce read-only API integration (write-back V2 if Week 5 tight) | # Client Teaser | # V1 |
| # J5 | # Folio Metrics CSV | # Edgar | # V2 |
| # J6 | # Slack outbound notifications | # Founder answer | # V1 |
| # J7 | # Historical email backfill (12 months) | # Founder answer | # V1 |
| # J8 | # Meeting transcripts via Granola (single provider) | # Spec decision | # V1 |
| # J9 | # Slack bidirectional (commands, approvals) | # Founder answer | # V2 |
| # J10 | # WhatsApp Business API | # David Bridge, Geoff notes | # V2 |
| # J11 | # LinkedIn integration | # Geoff notes | # V2 |
| # J12 | # Preqin, PitchBook | # PAG, Geoff notes | # V2 |
| # J13 | # Backstop API (if/when available) | # TR Capital | # V2 |
| # J14 | # DocSend / dataroom automation | # Geoff notes | # V2 |
| # J15 | # Granola alternatives + TOMO meeting bot backup | # Spec decision | # V2 |
| # J16 | # Notion | # David Bridge | # V3 |
| # J17 | # Telegram, SMS | # David Bridge | # V3 |

### K. Security, Compliance, Ops

| # ID | # Requirement | # Source | # Version |
| --- | --- | --- | --- |
| # K1 | # SOC 2 Type 1 in progress, auditor engaged | # Founder answer | # V1 |
| # K1b | # No training on member data (permanent commitment in product, DPA, Agreement) | # Teaser, founder addition | # V1 |
| # K1c | # Audit-grade activity log (every TOMO action, user-attributed, exportable, filterable) | # NonNeg F11, Teaser | # V1 |
| # K1d | # Hard lock on autonomous send (permanent principle) | # Teaser, NonNeg | # V1 |
| # K2 | # Logical tenant isolation with tenant_id enforcement | # Founder answer | # V1 |
| # K3 | # Encryption at rest and in transit | # Standard | # V1 |
| # K4 | # Audit log of employee data access | # Standard | # V1 |
| # K5 | # Documented data export (48h) and deletion (30d) procedure | # Founder answer | # V1 |
| # K6 | # One-page security architecture doc (shareable under NDA) | # Spec recommendation | # V1 |
| # K7 | # Third-party penetration test | # Standard | # V1 |
| # K8 | # Subprocessor list maintained and shared on request | # Standard | # V1 |
| # K9 | # OAuth scopes documented and minimised with rationale | # Spec recommendation | # V1 |
| # K10 | # SOC 2 Type 2 complete | # Timeline | # V2 |
| # K11 | # Customer-managed encryption keys | # Enterprise ask | # V3 |
| # K12 | # Regional data residency | # Enterprise ask | # V3 |

# L. Human-in-the-loop / Geoffrey Surface

| # ID | # Requirement | # Source | # Version |
| --- | --- | --- | --- |
| # L1 | # Geoffrey onboarding walkthroughs (non-product) | # Teaser, 14-Day | # V1 non-product |
| # L2 | # Geoffrey active involvement in raise (non-product) | # Teaser | # V1 non-product |
| # L3 | # LP introductions from Geoffrey's network (non-product) | # Teaser | # V1 non-product |
| # L4 | # Notion-based Founding Circle progress tracker (non-product) | # Spec recommendation | # V1 non-product |
| # L5 | # LP Network microsite (network.hellotomo.ai) — V0 soft launch | # Prior work | # V3 LP track Q4 2026 |
| # L6 | # LP Network V1 — full profiles, GP-LP discovery | # Prior work | # V3 LP track Q1 2027 |
| # L7 | # LP Network V2 — marketplace mechanics, commission | # Prior work | # V3 LP track Q2-Q3 2027 |
| # L8 | # Priority LP access before broader launch | # Teaser | # V3 LP track |

# M. Net-new / unclassified ideas

| # ID | # Requirement | # Source | # Version |
| --- | --- | --- | --- |
| # M1 | # Retroactive email extraction at onboarding (12 months) | # Ken internal, founder answer | # V1 |
| # M2 | # Physical follow-up (WhatsApp/SMS) prompting IR to update CRM | # Geoff notes | # V2 |
| # M3 | # Conference attendee ingestion (upload PDF, draft outreach) | # Xan | # V2 |
| # M4 | # DDQ auto-drafting with human approval (V2 anchor; Founding Partners beta Sep-Oct 2026) | # Teaser, Edgar | # V2 |
| # M5 | # RFP submission tooling | # Geoff notes | # V3 |
| # M6 | # Cashflow / liquidity / DPI projection per LP | # David Bridge | # V3 |
| # M7 | # Probability-weighted pipeline with contextualised meeting history | # David Bridge | # V2 |
| # M8 | # Document repository with RAG search | # Edgar | # V3 |
| # M9 | # Flexible multi-step approval workflow engine | # Edgar | # V3 |
| # M10 | # Voice capture for IR notes (single-user) | # Geoff notes | # V2 |

# N. Reminders Engine (added in revision)

| # ID | # Requirement | # Source | # Version |
| --- | --- | --- | --- |
| # N1 | # Open loops detection from outbound emails (commitment language patterns) | # 14-Day, NonNeg implicit | # V1 |
| # N2 | # Missed reply detection (configurable thresholds: 48h Tier 1, 5d others) | # 14-Day | # V1 |
| # N3 | # Commitment extraction from transcripts and emails (stated timeframes) | # 14-Day | # V1 |
| # N4 | # Reminder lifecycle states: Active, Overdue, Fulfilled, Dismissed, Snoozed | # Spec recommendation | # V1 |
| # N5 | # Snooze with date ("remind me Tuesday") | # Spec recommendation | # V1 |
| # N6 | # Surface in Today "What needs your attention" with age coding (amber 1d, red 2d+) | # Ken-x-G notes, NonNeg | # V1 |
| # N7 | # Surface in On My Radar "Open Execution Loops" | # UI | # V1 |
| # N8 | # Surface in Meeting Prep Brief "Open commitments with this LP" | # Ken-x-G notes, NonNeg F2 | # V1 |
| # N9 | # Surface in LP profile drawer (clickable to expand) | # UI | # V1 |
| # N10 | # Routing to LP's assigned Owner only (V1) | # Spec recommendation | # V1 |
| # N11 | # "Was this reminder useful? Yes/No" feedback | # Spec recommendation | # V1 |
| # N12 | # NLP-driven commitment extraction beyond patterns | # Aspiration | # V2 |
| # N13 | # Reminder reassignment workflows across users | # Aspiration | # V2 |
| # N14 | # Cross-LP reminder batching | # Aspiration | # V2 |

### O. Onboarding & Multi-User (added in revision)

| # ID | # Requirement | # Source | # Version |
| --- | --- | --- | --- |
| # O1 | # 48-hour onboarding SLA from signing to live workspace | # Teaser "Live in 48 hours" | # V1 |
| # O2 | # First-value-in-2-minutes after onboarding steps complete | # NonNeg F0C | # V1 |
| # O3 | # Five-step onboarding sequence: email → calendar → CRM import → threshold → pipeline view | # NonNeg F0C | # V1 |
| # O4 | # Five-row CSV field mapping preview before commit | # NonNeg F0B | # V1 |
| # O5 | # Duplicate detection on import (merge prompt) | # NonNeg F0B | # V1 |
| # O6 | # Progress narrative during sync (not a spinner) | # NonNeg F0C | # V1 |
| # O7 | # Empty-state principle: never show empty Today or empty pipeline | # NonNeg F0C | # V1 |
| # O8 | # Tone Calibration: per-user profile from last 20-30 sent emails | # NonNeg F12 | # V1 |
| # O9 | # Tone profile injected into every draft prompt | # NonNeg F12 | # V1 |
| # O10 | # Tone profile re-runnable from Settings | # NonNeg F12 | # V1 |
| # O11 | # Up to 3 users per workspace (per Membership Agreement) | # Founding Circle Agreement | # V1 |
| # O12 | # Same-permissions multi-user (no roles in V1) | # Spec decision | # V1 |
| # O13 | # Per-user OAuth (each user connects own email/calendar) | # Spec decision | # V1 |
| # O14 | # Per-user filtered "What needs your attention" and "Coming up" | # Spec decision | # V1 |
| # O15 | # Owner field per LP routes Action Drawer items | # UI | # V1 |
| # O16 | # Activity log captures user attribution | # NonNeg F11 | # V1 |
| # O17 | # User invitation flow + basic settings page | # Spec decision | # V1 |
| # O18 | # "Founding Member" badge in product (with consent) | # Founding Circle Agreement | # V1 |
| # O19 | # Day 1 "gap number" pipeline enrichment with named LPs | # NonNeg F1 | # V1 |
| # O20 | # Role-based access control (GP/IR/Admin/Read-only) | # Justin Mallis, PAG | # V2 |
| # O21 | # Team management dashboard / admin console | # Justin Mallis, PAG | # V2 |
| # O22 | # Per-user permissions on lists, workflows, LP records | # Justin Mallis, PAG | # V2 |
| # O23 | # User reassignment workflows | # Edgar (knowledge concentration risk) | # V2 |
| # O24 | # Workspaces beyond 3 users (5/10/25 seat tiers) | # Commercial scaling | # V2 |

# 8. Signals — what TOMO V1 surfaces, why, and how

This section is the canonical specification for the V1 signals layer. It is signals-only by design. Metrics that consume these signals (the Insights page) and reminders that depend on them (open loops, missed replies, commitments) are specified separately in the Production Spec. Use this document to lock the V1 signals scope before SRS.

## 8.0 Conclusion first — what V1 must capture and surface

V1 surfaces eight signals to the GP. Each one passes a three-test bar before earning its place: a GP must intuitively understand it, the system must capture it cleanly from email and calendar metadata alone, and it must predict direction of travel in a way the GP can act on.

The eight surfaced signals:

- Days since last meaningful touch — counted against a stage-appropriate threshold.

- Re-engagement after silence — LP reaches out after 45+ days of GP silence.

- Reply velocity trend — is the LP replying faster or slower than they used to.

- Reply length trend — are the LP's replies getting longer or shorter than they used to.

- Reply initiation — is the LP ever reaching out first, or always responding when prompted.

- Stage stagnation — is the LP stuck in the current stage longer than typical.

- Calendar friction — are meetings getting harder to schedule, more rescheduled, shorter.

- CC expansion — are new people from the LP's firm appearing on threads.

Two further signals are captured but not surfaced in V1. These are higher-order combined patterns — warm-ghost flag and close-proximity flag — that need 90+ days of operational data before we surface them as named flags. Capturing the components now means V2 turns the named flags on without engineering rework.

In addition to the eight signals, V1 captures three qualitative attributes that don't compute from email metadata but make the signals queryable in the way experienced fundraisers actually work. These are not behavioural signals — they are GP-confirmed facts captured once and updated as conditions change. Without them, the framework's named "single most valuable query" cannot be answered:

- Mandate fit — confirmed_fit / potential_fit / mandate_mismatch / unknown. Captured via the post-meeting prompt after the GP has had a substantive conversation about whether the LP's mandate matches the fund's strategy.

- Prior fund investor — yes/no plus prior fund identifier. Captured at LP onboarding when the GP imports their existing LP base. Re-up LPs are the highest-probability closes in any new raise and need to be filterable from day one.

- Days in prior stage — derived automatically from the stage transition history. An LP who was in first_meeting for 8 weeks before moving to second_meeting yesterday looks healthy on current-stage time alone but their prior-stage history is part of how senior fundraisers read the relationship.

What V1 explicitly does not include: any NLP-derived signal (question type, commitment language, objection recurrence), any composite momentum score, any document-engagement signal that requires DocSend or DealRoom integration. These are explicitly V3 (NLP) or V2 (integrations).

The discipline rule, applied to every signal in this list: if it cannot be explained to a GP in one sentence and traced to a specific email or calendar fact, it does not appear in V1. Vague signals damage credibility more than the absence of signals.

## 8.1 Why this set, and not more

Signals are the most strategically loaded layer in TOMO. They are where positioning and credibility live. A signal that fires incorrectly — flagging an LP as cooling when they aren't — costs more trust than the upside of catching it correctly. A signal that cannot be explained when a GP asks "why is TOMO saying this" reads as opaque AI and undermines the product's promise of evidence-driven judgment.

The eight surfaced signals were chosen because they each pass three tests:

Test 1 — Would a GP intuitively understand this? Every signal here is something senior IR professionals already pay attention to instinctively. They don't track these patterns at scale today because they can't, but if asked "what makes you think this LP is cooling," they'd cite exactly these things: response speed slowing, replies getting shorter, no longer reaching out unprompted, scheduling friction, calendar slips. TOMO surfaces what experienced GPs already track in their heads, scaled across 100+ relationships.

Test 2 — Can we capture this cleanly from email and calendar metadata? Every signal in V1 derives from data we already have via the email and calendar sync. No DocSend integration. No NLP. No machine learning. No composite scoring. This matters because every additional dependency is a credibility risk and a build risk. V1 ships on observable behaviour and deterministic computation only.

Test 3 — Does this predict direction of travel in a way the GP can act on? A signal that fires but doesn't lead to an action is a metric, not a signal. Every signal in V1 either fires a draft (re-engagement, missed reply), changes a flag (silence, cooling combinations), or modifies the pipeline view (stage stagnation, CC expansion). A GP looking at any signal can ask "what should I do about this" and get a specific answer.

Signals that were considered and excluded:

- Email open rates and link clicks. Excluded because Apple Mail Privacy Protection inflates open rates by ~50%; the signal is too unreliable.

- Sentiment analysis of LP replies. Excluded because NLP-based sentiment is not defensible; brief polite replies and warm replies look identical to a sentiment classifier.

- Composite momentum scores. Excluded because a theoretically-weighted score that GPs can argue with is a liability. We capture the components in V1 so a data-validated score becomes possible in V3.

## 8.2 Foundational definitions — locked before anything else compiles

Three definitions are upstream of every signal in V1. Engineering and design must agree on these before signal computation can begin.

### Meaningful Touch

The unit of measurement for "have we meaningfully connected with this LP recently." Used in days_since_meaningful_touch, in the Day 1 Gap number, and in the silence threshold matrix.

A meaningful touch is an interaction satisfying at least one of:

- An inbound email from the LP containing 20 or more words

- Any LP-initiated email or LinkedIn message of any length

- A meeting that took place as scheduled (not declined, not rescheduled by the LP)

- An LP reply containing a direct question (regardless of word count)

Explicitly not a meaningful touch:

- LP reply under 20 words with no question ("Thanks, noted." / "Great, speak soon.")

- Out-of-office reply (detect via subject and body patterns; flag is_ooo=true; exclude)

- Calendar accept, decline, or reschedule with no message

- Newsletter open or campaign click event

- GP-initiated email that has not received an LP reply

This definition is locked. It cannot drift between signals — every signal that references "since last touch" or "in last N exchanges" uses this exact definition.

### Pipeline stage — the single taxonomy

V1 collapses the previously separated pipeline stage and stated intent taxonomies into one. GPs maintain one field per LP. Engineering captures one field per LP. All thresholds attach to stage.

The eight stages, lifted from the Signals Framework v4 (Section 4.6) and adopted as canonical:

- sourced — LP identified. No contact made yet, or one-way intro with no response.

- first_meeting — at least one substantive two-way conversation has occurred. LP has not declined.

- second_meeting — second substantive meeting has occurred.

- active_diligence — LP actively reviewing materials, asking substantive questions, or has requested DDQ / data room access.

- soft_commit — LP has verbally indicated intent to invest. No legal documents signed.

- committed — subscription agreement received or legally binding commitment made.

- closed_lost — LP has explicitly declined, or inactive past terminal threshold with no response to re-engagement.

- on_hold — LP has indicated interest but cannot commit this cycle (mandate constraints, board approval pending).

Every stage change writes a row to lp_stage_transitions with timestamp. This table is mandatory and cannot be retrofitted — stage_stagnation depends on it.

The decision to collapse stated intent into stage was made deliberately. The two taxonomies overlapped (both contained "soft_commit" and "committed"), and asking GPs to maintain both was operational overhead without a corresponding precision benefit. In practice, an LP's pipeline stage is a sufficient proxy for their stated intent. Where the two would have diverged — an LP in first_meeting who told you they're "monitor" only — is handled by the GP setting stage manually rather than auto-promoted by the system.

### Direction of communication

For the reply_initiation signal, every interaction is classified:

- gp_initiated — last meaningful exchange was an outbound from a GP team member with no LP reply within 7 days.

- lp_initiated — LP sent an unprompted message with no preceding GP outbound to that LP within 14 days.

- two_way — both GP and LP have contributed substantive content within the last 14 days.

The 14-day window for "preceding GP outbound" is intentional. Shorter windows produce false negatives — GP sends a quick "thanks for the meeting" two weeks ago, LP replies today, the system would call that LP-initiated. Longer windows over-suppress genuinely LP-initiated outreach. 14 days is the practitioner's intuition for "long enough that this counts as the LP reaching back out."

## 8.3 The eight surfaced signals — what each is, what it fires, where it appears

Each of the eight is documented below with: what it detects, why it earned its place, how it's captured, what action it fires, and where it appears in the UI. This is the implementation reference for engineering.

### Signal 1 — Days since last meaningful touch (silence)

What it detects: an LP has gone silent relative to what's normal for their stage in the pipeline. The foundation signal of the G/A/R flag system.

Why surfaced: every GP tracks "when did I last hear from this LP, properly." This is the most-used filter in the practitioner workflow per the Framework's Appendix research. Without this signal, the entire pipeline view loses its temporal dimension.

Capture (nightly batch):

Find the most recent lp_interaction satisfying the meaningful_touch definition

days_since_meaningful_touch = floor((now - that_timestamp) / 86400)

Look up amber_threshold and red_threshold from the stage threshold matrix (§8.6)

if days_since_meaningful_touch > red_threshold:    flag = red

elif days_since_meaningful_touch > amber_threshold: flag = amber

else: flag = green

If positive_directional_signal in last 14 days (see Override below):

override flag to green regardless

Write to lp_signal_log

Override (the close-proximity principle): if any of the following has happened in the last 14 days, silence does not flag, even past threshold — reply_velocity = accelerating, OR LP has initiated contact, OR new senior person from LP firm CC'd, OR an active scheduling thread is in progress. The override prevents flagging an LP cooling when they're actually moving forward in a different way.

Action fired: at amber, the Action Drawer surfaces a re-engagement draft. At red, the Action Drawer surfaces an urgent prompt with stronger framing.

Where it appears in the UI:

- Pipeline list — G/A/R flag dot on every LP

- LP Card — "No meaningful contact in 38 days. Threshold: 21 days for active diligence stage."

- Today screen — top of "What needs your attention" when a Tier 1 LP crosses red

- Pipeline filter — drives the "Drifting" named filter

### Signal 2 — Re-engagement after silence

What it detects: an LP who has been silent for 45+ days has just sent an inbound message. The institutional fundraising equivalent of an inbound demo request — the highest-conversion signal class.

Why surfaced: this is the single most defensible TOMO claim in a sales conversation. "TOMO catches LPs reaching back out within 1-2 hours of their email landing, with a draft reply ready in your voice. Without TOMO, that email sits in your inbox for a day, the LP feels neglected, and the window closes." Sales research consistently shows close rates improve dramatically when high-intent inbound signals get fast responses.

Capture (event-driven webhook, NOT nightly batch):

On every new inbound lp_interaction:

Find most recent outbound from any GP team member to this LP

days_since_last_gp_outbound = floor((this_email_timestamp - last_gp_outbound_timestamp) / 86400)

if days_since_last_gp_outbound >= 45:

Set lp_state.re_engagement_flag = true

Set lp_state.re_engagement_detected_at = now

Trigger Action Drawer urgent card with same-day draft reply

Override pipeline_flag to red regardless of other signals

Send notification to LP relationship_owner

Clear flag when GP responds to LP and logs the response

Action fired: same-day urgent draft in the Action Drawer within 1-2 hours of the LP's email landing. Pipeline flag forced to red+urgent for 24 hours.

Where it appears in the UI:

- Pipeline list — red flag with "URGENT" tag

- LP Card — "LP reached out after 67 days of silence. Draft reply ready in Action Drawer."

- Today screen — top item in "What needs your attention"

- Pipeline filter — drives the "Re-engaged" named filter

Critical engineering note: this signal cannot be batched. Latency matters — if the webhook delivery is slower than 1 hour, the speed advantage of the signal is lost. See §8.9 clarification 2.

### Signal 3 — Reply velocity trend

What it detects: is the LP replying faster, slower, or about the same as they used to. "Frank used to reply in 4 hours. Last three replies took 2 days, 3 days, 5 days."

Why surfaced: this is one of the most intuitive signals in the entire framework. Every GP already pays attention to "how fast is this LP getting back to me." Surfacing it at scale across the whole pipeline is exactly the kind of pattern recognition GPs cannot do manually but want to know.

Capture (nightly batch):

Find last 3 LP replies that responded to a GP outbound

(exclude LP-initiated emails — those have no meaningful latency)

For each, compute reply_latency_hrs

latency_series_hrs = [oldest, middle, newest]

baseline_avg_hrs = average of all reply latencies for this LP older than the last 3

trend = "decelerating" if latency_series is monotonically increasing

"accelerating" if monotonically decreasing

"flat" otherwise

current_vs_baseline = "above" if latest > baseline_avg * 1.3

"below" if latest < baseline_avg * 0.7

"near" otherwise

Suppress signal entirely if LP has fewer than 5 prior exchanges

(latency is noise below this threshold)

Action fired: decelerating trend contributes to flag computation as a cooling signal. Accelerating trend triggers the silence override (above) — a fast-replying LP is not silent even if recent days_since_meaningful_touch is high. Standalone display on LP card.

Where it appears in the UI:

- LP Card — "Reply time has slowed: last reply 4 days, typical for Peter is 18 hours."

- Pipeline list — small velocity arrow icon next to the days-since-touch badge (up = accelerating, down = decelerating)

- Daily Brief intelligence line when a Tier 1 LP shows acceleration — "Frank Ieraci's reply time halved this week — CPPIB is accelerating."

### Signal 4 — Reply length trend

What it detects: are the LP's replies getting shorter, staying the same length, or getting longer. "Sarah used to write three-paragraph replies. The last three have been two-line acknowledgments."

Why surfaced: length of reply is one of the clearest declining-engagement patterns in B2B communication. A senior IR person reading a thread instinctively notices this. Surfacing it at scale is high-value, and capturing it requires only a word count on email body — no NLP.

Capture (nightly batch):

Find last 3 LP replies (any kind, including <20-word replies for this signal)

For each, compute word_count from email body

(strip signatures, quote-blocks, OOO boilerplate)

word_count_series = [oldest, middle, newest]

trend = "decelerating" if word_count_series monotonically declining

"accelerating" if monotonically increasing

"flat" otherwise

trend_delta_pct = (newest - oldest) / oldest * 100

Suppress if LP has fewer than 3 prior replies

Action fired: decelerating trend with material drop (newest < 0.5x earliest) contributes to flag computation as a cooling signal. Standalone display on LP card.

A note on noise: reply length alone can mislead. Sometimes LPs write short replies because the conversation has reached a natural endpoint, not because they're disengaging. To handle this, reply_length surfaces as part of the LP card narrative but does not fire a flag on its own — it requires pairing with another cooling signal (silence past amber, declining velocity, zero LP-initiation) to contribute to a flag state. Captured and displayed; flag-firing only in combination.

Where it appears in the UI:

- LP Card — "Reply length has dropped sharply: last three replies averaged 31 words; prior baseline was 187."

- Pipeline list — implicit (contributes to flag color but no separate badge)

### Signal 5 — Reply initiation

What it detects: does the LP ever reach out first, or are you always the one prompting. "Looking at the last 5 exchanges, Peter initiated 3 of them — he's actively engaged. Sarah initiated 0 of the last 5 — she's not."

Why surfaced: the clearest behavioural marker distinguishing real interest from polite maintenance. Reply initiation is what separates an LP who's genuinely engaged from a warm ghost. Captured purely from email metadata — no NLP, no integration.

Capture (nightly batch):

For each LP, find last 5 lp_interactions (excluding OOOs and automated emails)

For each interaction, determine truly_lp_initiated:

interaction.direction == 'inbound'

AND no preceding GP outbound to this LP within 14 days

lp_initiated_count = count where truly_lp_initiated == true

lp_initiation_ratio = lp_initiated_count / 5

last_lp_initiated_at = most recent timestamp where truly_lp_initiated == true

Action fired: ratio = 0.0 over 5+ exchanges contributes to amber flag (combined cooling rule). Ratio > 0.4 contributes to the silence override (LP is engaged enough to override threshold-based flagging).

Where it appears in the UI:

- LP Card — "Peter has initiated 3 of the last 5 exchanges. This relationship is actively held." (or, in cooling case: "Sarah hasn't initiated contact in your last 5 exchanges. Last LP-initiated email was 73 days ago.")

- Pipeline list — implicit (contributes to flag)

- Component input to the warm_ghost combined flag (captured but not surfaced — see §8.5)

Critical definition: "truly LP-initiated" must use the strict version (LP sends with no preceding GP outbound to this LP within 14 days). The loose version (any inbound counts as initiation) produces false negatives — every "thanks" reply incorrectly counts as initiation, defeating the whole point.

### Signal 6 — Stage stagnation (with prior-stage history)

What it detects: has the LP been at their current pipeline stage longer than typical for that stage, and how long did they spend in the prior stage before getting here. "You're 22 days into active diligence with PAAMCO. Typical at this stage is 5-10 days. They spent 47 days in second_meeting before moving here."

Why surfaced: stage stagnation is a different problem from going silent. An LP can be communicating regularly but stuck — making no forward progress through the funnel. Surfacing this lets the GP distinguish "this LP is dormant" from "this LP is engaged but not advancing." Different problems, different actions.

The prior-stage history matters because Framework v4.1 Appendix A3 ranks "pipeline stage + days in prior stage" as the second-most-used filter practitioners apply weekly. The framework's actual practitioner query is "stuck between deck sent and met for 30+ days" — a query about days in prior stage, not current stage. An LP who just transitioned yesterday looks healthy by current-stage time alone, but if they spent two months getting there, that's part of the story. Without surfacing the prior stage, we're showing only half of what experienced fundraisers actually look at.

Capture (nightly batch):

Stage cadence benchmarks (V1 starting values, recalibrate after Founding Circle Month 1):

sourced:           amber 60 days, red 90 days

first_meeting:     amber 21 days, red 35 days

second_meeting:    amber 14 days, red 28 days

active_diligence:  amber 10 days, red 21 days

soft_commit:       amber 21 days, red 35 days

For each LP:

Find most recent lp_stage_transition (call this T)

days_in_current_stage = floor((now - T.transitioned_at) / 86400)

Find prior_stage_transition (the row immediately before T)

if prior_stage_transition exists:

days_in_prior_stage = floor((T.transitioned_at - prior_stage_transition.transitioned_at) / 86400)

prior_stage_name = prior_stage_transition.to_stage

else:

days_in_prior_stage = null

prior_stage_name = null

if days_in_current_stage > red_threshold:    stage_flag = red

elif days_in_current_stage > amber_threshold: stage_flag = amber

else:                                         stage_flag = green

Action fired: current-stage stagnation contributes to amber flag. Prior-stage history is informational — it doesn't fire a flag on its own but enriches the LP card narrative and makes the framework's "stuck between X and Y" query answerable.

Where it appears in the UI:

- Pipeline filter — "Stuck in stage" named filter (driven by current-stage stagnation)

- Pipeline filter — "Slow to advance from [prior stage]" named filter (driven by days_in_prior_stage > stage benchmark for that prior stage)

- LP Card — current and prior stage shown together: "In active diligence 22 days (typical: 10-21). Spent 47 days in second_meeting before that."

- Pipeline list — small JetBrains Mono badge "stuck 22d" when LP exceeds amber threshold on current stage

Engineering note: lp_stage_transitions already captures transitioned_at and to_stage. days_in_prior_stage is a window function over that table. No schema change required — only a query addition.

### Signal 7 — Calendar friction

What it detects: scheduling getting harder over time. Accept latencies climbing. Reschedules accumulating. Meeting durations shorter than booked.

Why surfaced: GPs intuitively know "the last two meetings got rescheduled, and the third got cut from 45 minutes to 20." This is a real cooling pattern. Captured directly from calendar metadata with one mild caveat (actual meeting duration requires either Granola integration or honest fallback to booked duration in V1).

Capture (nightly batch):

For each LP with at least 3 calendar interactions:

Find last 3 meetings (calendar events with LP firm domain attendees)

accept_latency_hrs = average of (accepted_at - invite_sent_at) for last 3

prior_accept_latency_avg_hrs = average for all prior meetings

reschedule_count_last_3_meetings = count of meetings where rescheduled = true

duration_ratio = last_meeting_actual_duration / last_meeting_booked_duration

(if actual duration unavailable, use booked — partial signal beats no signal)

friction_trend = "worsening" if any of:

accept_latency > prior_avg * 1.5

OR reschedules >= 2

OR duration_ratio < 0.6

else: "stable" or "improving"

Action fired: worsening trend contributes to amber flag (combined cooling rule). LP card display.

Where it appears in the UI:

- LP Card — "Last 3 meetings: average accept time 4 days (was 18 hours). 2 reschedules."

- Pipeline list — implicit (contributes to flag)

### Signal 8 — CC expansion

What it detects: new people from the LP's firm appearing on email threads. "Their CIO just got CC'd. That's significant."

Why surfaced: this is the clearest positive signal in the framework — internal LP movement toward commitment. New senior people on threads predicts close proximity. GPs intuitively know this matters; surfacing it at scale is high-value because individual GP team members may not notice if the new person was added to a thread their colleague handles.

Capture (nightly batch):

For each LP firm:

Find email threads from last 14 days where LP firm domain is on TO or CC

Extract all unique email addresses on the LP firm's domain across these threads

Compare to baseline (all email addresses from this firm seen in prior threads, ever)

new_contacts_last_14d = set difference

If non-empty:

lp_state.cc_expansion = true

lp_state.new_contacts = list of new email addresses

Action fired: triggers a prompt to update the LP profile (per the Manual Update Principle in the design guide, GPs don't edit fields directly — they confirm via the AI input). Contributes to the close-proximity override (silence flag suppressed if CC expansion has occurred in last 14 days).

Where it appears in the UI:

- LP Card — "New contact detected: jordan.reyes@paamco-prisma.com appeared on threads in the last 5 days. Add to LP profile?"

- Pipeline filter — "Close proximity detected" (driven by CC expansion in V1; will incorporate document engagement and meeting composition in V2)

- Component input to the close_proximity combined flag (captured but not surfaced — see §8.5)

## 8.4 Captured attributes — fields that make signals queryable

In addition to the eight behavioural signals computed from email and calendar metadata, V1 captures three GP-confirmed attributes that don't compute themselves but make the signals usable in the way experienced fundraisers actually work. These are not behavioural signals — they are facts the GP confirms once and updates as conditions change. Without them, the framework's named "single most valuable query" is unanswerable, the highest-probability close cohort cannot be filtered, and the practitioner's second-most-used filter is missing context.

Including these attributes is the difference between a working product and a product that runs the queries senior fundraisers actually run on Monday mornings.

### Mandate fit

What it is: the GP's confirmed assessment of whether this LP's investment mandate matches the fund's strategy. Four values: confirmed_fit / potential_fit / mandate_mismatch / unknown. Default is unknown until the GP has had a substantive conversation about strategy alignment.

Why captured: Framework v4.1 Appendix A3 names the single most valuable query in the system: "Tier 1 LPs + confirmed mandate fit + no meaningful contact in 14+ days + not in active diligence or later." This is described as "the list that turns into closed commitments if acted on, and missed closes if not. Unanswerable in any existing CRM." Without mandate_fit captured as a first-class field, this query cannot be answered. It is the demo moment that proves TOMO is genuinely different from a CRM.

There's a deeper reason this matters. An LP can be Tier 1, replying actively, in active_diligence stage — and still be a waste of GP time if their mandate doesn't fit. Without mandate_fit, the GP has no way to filter their pipeline to "the LPs who are actually addressable for this fund." The signal layer surfaces who is moving; mandate fit qualifies who is worth moving toward.

Capture mechanism: the post-meeting capture prompt in the Action Drawer (per Non-Negotiable F8) surfaces mandate_fit as a one-click chip selection after the GP logs a meeting where strategy was discussed. The GP picks one of the four values; the field updates on lp_contacts.mandate_fit. No form. No separate CRM entry task.

Where it appears in the UI:

- Pipeline filter — "Confirmed mandate fit" as a saved-list filter chip on the Relationships page

- LP Card — Mandate row in the context strip: "Mandate fit: confirmed · captured 12 Mar after Q1 strategy call"

- Pipeline filter combined — drives the framework's named query: "Tier 1 + confirmed mandate fit + drifting + not in diligence"

- Daily Brief — when an LP with confirmed mandate fit crosses an amber silence threshold, that combination earns higher priority than a generic amber

### Prior fund investor

What it is: boolean flag plus prior fund identifier indicating whether this LP invested in any of the GP's prior funds. Captured at LP onboarding when the GP imports their existing LP base.

Why captured: Framework v4.1 Appendix A2 is unambiguous: "Prior-cycle LPs are the highest-probability closes in any new raise. An LP who invested in your last fund already passed due diligence. Re-up conversations are shorter, warmer, and more likely to convert. They should be worked first in any raise." Appendix A4 names a top-10 natural-language query: "All existing investors from Fund II not yet contacted about Fund III."

This is the cohort that converts fastest in any new raise. Without flagging them as prior_fund_investor, they sit in the same undifferentiated pipeline as cold prospects, and the GP loses the highest-leverage early-raise filter. Building the V1 pipeline view without this flag would mean every Founding Circle GP has to maintain a separate spreadsheet for re-ups — which is the exact CRM-hygiene problem TOMO exists to solve.

Capture mechanism: during onboarding CSV import, the GP tags LPs who invested in prior funds. After onboarding, captured via the post-meeting prompt or directly in the LP profile when a new LP is added.

Where it appears in the UI:

- Pipeline filter — "Re-ups · Fund II" as a named saved list (and similar filter chips per prior fund)

- LP Card — small attribute badge in the header strip next to tier: "Prior: Fund II"

- Pipeline list — small re-up indicator dot on LP cards (subtle, not flag-coloured)

- Day 1 Gap output — re-up LPs with no recent meaningful touch are surfaced as a separate cohort within the gap number, since their priority is materially higher than non-re-up LPs

### Days in prior stage (derived)

What it is: automatically computed from the stage transition history. For each LP, the time spent in the previous pipeline stage before the current one.

Why captured: described in detail under Signal 6 (stage_stagnation) above. Framework v4.1 Appendix A3 ranks "pipeline stage + days in prior stage" as the second-most-used filter practitioners apply weekly. The framework's named query "stuck between deck sent and met for 30+ days" is a query about days in prior stage, not current stage.

Capture mechanism: purely derived. lp_stage_transitions table already captures transitioned_at and to_stage. Engineering note: this is a window function over that table — no schema change required.

Where it appears in the UI: see Signal 6 (stage_stagnation) §8.3.

## 8.5 Two combined signals — captured in V1, surfaced in V2

These are higher-order combined patterns. Their components (silence, reply length, reply initiation, CC expansion) are all surfaced individually in V1 — but the combined named flag is held until 90+ days of operational data validates that the pattern reliably predicts outcomes.

Capturing these patterns in V1 is not just V2 forward-compatibility. It is a strategic dataset investment, and arguably TOMO's most important long-term moat. Per Framework v4.1 Section 1: "After 18 months and 30-40 verified closes, TOMO has a proprietary dataset of which behavioral signals preceded commitments at what lead time. No competitor is building this. It is TOMO's long-term moat."

The framework's tertiary V1 goal (Section 2) is explicit: "V1 captures behavioral data in Supabase from day one, including signals not yet surfaced. After 30-40 closes, that dataset reveals which signals fired first, at what threshold, and how many days before close. That is the empirical foundation for a data-validated momentum score in V3."

This means: every component captured in V1 — even those not displayed yet — is dataset for the eventual data-validated momentum score in V3, and dataset for the "this signal fired 47 days before close" claims that no competitor in the category can make. Affinity and Backstop's analytics will only ever be as good as their clients' CRM hygiene. TOMO's analytics improve as behavioral data accumulates regardless of IR team behavior. The V1 capture choices below are the foundation of that compounding advantage.

### warm_ghost_flag

Combination of: zero LP-initiated in last 5 exchanges + reply length declining trend + no questions in last 3 LP replies. Writes to lp_state.warm_ghost_flag. V1 use: contributes one weight to flag-cooling combination. V2 use: surfaces as a named flag on the LP card; triggers the Three-Touch Sequence prompt.

### close_proximity_flag

Combination of: CC expansion in last 14 days + (V2) sub agreement document accessed in last 14 days + (V2) CIO or legal counsel attendee at last meeting. Writes to lp_state.close_proximity_flag. V1 use: silence override (LP shows green even if past silence threshold). V2 use: surfaces as a named "Close-proximity" flag on LP card.

## 8.6 Stage threshold matrix — single source of truth

Used by Signal 1 (silence). Captured at LP creation by setting the pipeline stage. Engineering captures one field; GPs maintain one field.

| Stage | Amber threshold | Red threshold |
| --- | --- | --- |
| sourced | 60 days | 90 days |
| first_meeting | 21 days | 35 days |
| second_meeting | 14 days | 28 days |
| active_diligence | 10 days | 21 days |
| soft_commit | 21 days | 35 days |
| committed | 21 days | 35 days |
| closed_lost | not applicable | not applicable |
| on_hold | 90 days | not applicable — LP told you to expect silence |

These are TOMO global defaults, stored in stage_cadence_benchmarks table. Per-client override is supported in V2 once 90 days of operational data justifies recalibration.

## 8.7 Pipeline flag computation — locked algorithm

The pipeline flag is the primary product surface. Single algorithm, evaluated in order, first match wins.

RED — evaluated first

IF re_engagement_flag = true (set in last 24h, not yet cleared):

flag = red

reason = "LP reached out after silence"

ELIF days_since_meaningful_touch > red_threshold(stage)

AND (reply_velocity_trend = "decelerating"

OR calendar_friction_trend = "worsening"

OR (reply_length_trend = "decelerating" AND length_drop > 50%)

OR reply_initiation_ratio = 0):

flag = red

reason = "Silent and cooling"

ELIF stage IN (soft_commit, committed)

AND days_since_meaningful_touch > 30:

flag = red

reason = "Soft commit gone silent"

AMBER — evaluated second

ELIF days_since_meaningful_touch > amber_threshold(stage):

flag = amber

reason = "Silence threshold breached"

ELIF count_of_active_cooling_signals >= 2:

# cooling signals = reply_velocity_trend == "decelerating"

#                   OR reply_initiation_ratio == 0

#                   OR calendar_friction_trend == "worsening"

#                   OR reply_length_trend == "decelerating" with > 50% drop

flag = amber

reason = "Multiple cooling signals"

ELIF stage_stagnation_flag = red:

flag = amber

reason = "Stuck in stage"

ELIF stage IN warm_stages

AND no directional signal of any direction in lp_signal_log in last 30 days:

# "directional signal" = a signal observation indicating

#   acceleration OR deceleration OR LP-initiated event OR

#   close-proximity event (CC expansion, etc.)

# Explicitly NOT a directional signal:

#   - flat / stable trend observations

#   - daily silence_decay green-state checkpoints

#   - any nightly observation that did not change state

flag = amber

reason = "Fat middle: no movement either way"

GREEN — default state

ELSE: flag = green

OVERRIDE — applied last

IF any positive directional signal in last 14 days:

# positive signals = reply_velocity_trend == "accelerating"

#                    OR reply_initiation_ratio > 0.4

#                    OR cc_expansion = true

#                    OR active scheduling thread in progress

flag = green

reason = "Active engagement detected"

The override at the end is the close-proximity principle generalised. Any positive directional signal in the last 14 days suppresses cooling/silence flags. This is what stops TOMO from flagging an LP cooling when they're actually moving forward in a different way.

## 8.8 UI surfaces summary

Quick reference for engineering on where each V1 signal renders.

| Signal | Pipeline list | LP Card | Action Drawer | Daily Brief | Pipeline filter |
| --- | --- | --- | --- | --- | --- |
| 1. silence | G/A/R flag | "No meaningful contact in N days" | Re-engagement draft at amber/red | Top items in "needs attention" | "Drifting" |
| 2. re_engagement | red+URGENT override | "Reached out after N days of silence" | Same-day urgent draft | Top items in "needs attention" | "Re-engaged" |
| 3. reply_velocity | velocity arrow icon | "Reply time has slowed: last X, typical Y" | (combined contributor) | Intelligence line on Today | – |
| 4. reply_length | (contributes to flag) | "Replies dropped from X to Y words" | (combined contributor) | – | – |
| 5. reply_initiation | (contributes to flag) | "Has initiated N of last 5 exchanges" | (combined contributor) | – | – |
| 6. stage_stagnation | "stuck Nd" badge | "In stage X for N days. Spent M in prior stage." | – | – | "Stuck in stage" / "Slow to advance from [stage]" |
| 7. calendar_friction | (contributes to flag) | "Last 3 meetings: details" | – | – | – |
| 8. cc_expansion | (drives override) | "New contact detected: name@firm" | Update profile prompt | – | "Close proximity" |
| warm_ghost (capture) | – | – | – | – | – |
| close_proximity (capture) | (silence override) | – | – | – | – |

Captured attributes (not behavioural signals — GP-confirmed facts that make signals queryable):

| Attribute | Pipeline list | LP Card | Action Drawer | Daily Brief | Pipeline filter |
| --- | --- | --- | --- | --- | --- |
| mandate_fit | – | "Mandate fit: confirmed · captured 12 Mar" | Post-meeting capture chip | Higher priority weighting on confirmed-fit LPs | "Confirmed mandate fit" + combined query "T1 + confirmed fit + drifting" |
| prior_fund_investor | small re-up indicator | "Prior: Fund II" badge in header | – | Day 1 Gap surfaces re-ups separately | "Re-ups · Fund II" saved list |
| days_in_prior_stage | – | derived in stage_stagnation row | – | – | "Slow to advance from [stage]" |

## 8.9 Engineering clarifications to resolve before SRS lock

Eight items that need confirmation before signal implementation begins. Recommended answers given for each.

1. Pipeline stage capture mechanism. Confirm stage is captured at LP creation (with sourced as default) and updateable via post-meeting capture (the F8 prompt). When stage changes, a row writes to lp_stage_transitions with timestamp — this table is mandatory and cannot be retrofitted.

2. Re-engagement webhook latency. Confirm Nylas (or chosen sync provider) webhook delivery SLA is under 1 hour. If not, scope a supplemental polling job specifically for re-engagement detection — runs every 30 minutes against last_inbound timestamps where last_outbound > 45 days ago.

3. "Truly LP-initiated" definition. Confirm strict version: LP sends with no preceding GP outbound to this LP within 14 days. The loose version (any inbound counts) produces false negatives on warm-ghost detection.

4. Stage threshold values. Confirm V1 starting values per §8.6 table. Document in help article so GPs can sense-check; recalibrate per-client after Founding Circle Month 1 once operational data is available.

5. Reply velocity baseline suppression. Confirm reply_velocity_trend is suppressed (not written to lp_signal_log) until the LP has ≥ 5 prior exchanges, and reply_length_trend is suppressed until ≥ 3 prior replies. Below these thresholds, the trends are noise rather than signal.

6. mandate_fit capture flow. Confirm mandate_fit is surfaced as a one-click chip selection in the post-meeting capture prompt (per F8), not as a separate CRM form. Default to unknown; updateable via the AI input chat per the Manual Update Principle. The "Confirmed mandate fit + Tier 1 + drifting" combined filter must be a saved-list option on the Relationships page from day one — this is the framework's named "single most valuable query" and its V1 absence would be material.

7. prior_fund_investor capture at onboarding. Confirm onboarding CSV import flow includes a column or post-import tagging step for prior-fund LPs. Each prior fund needs an identifier (Fund I, Fund II, etc.) so the saved-list filter can be fund-specific. Re-up LPs with no recent meaningful touch must be surfaceable as a separate cohort within the Day 1 Gap output, not lumped with cold prospects.

8. "No directional signal in 30 days" definition for fat middle. Confirm: a directional signal is one indicating acceleration, deceleration, LP-initiated event, or close-proximity event. Flat or stable trend observations and nightly silence_decay green-state checkpoints do NOT count as directional signals. Without this clarification, the fat_middle rule never fires (every LP with at least 5 prior exchanges has a flat-trend observation in the last 30 days, which would suppress the rule).

## Note on scope

This section is signals-only by design. The following downstream consumers of the signals layer are specified separately in the Production Spec:

- Metrics (M1-M9) that consume signals to produce the Insights page — follow-up compliance, draft approval rate, scheduling efficiency, time recovered, Day 1 Gap, Moveability count, Prioritised Close List.

- Reminders (R1-R3) that fire alongside signals — open loops, missed replies, commitments.

- Computation infrastructure (nightly batch sequence, event-driven handlers, refresh cadences) — specified at engineering implementation level in Appendix D.

If a question arises about a metric or reminder while implementing this signals layer, refer to the Production Spec rather than extending this section.

## 8.10 V2 and V3 trajectory — what's coming, and what V1 captures must support

This subsection is intentionally short. It exists for two reasons. Ken needs to know which V1 capture decisions are forward-compatible with V2 and V3 — without that view, V1 architectural choices may paint us into a corner. And when a Founding Circle GP asks "what comes after V1," there needs to be a clear answer that holds up.

The principle: V2 and V3 do not introduce new behavioural categories. They unlock signals that either require an integration we have not yet built (V2), or require empirical validation against real close outcomes (V3). Every V2 and V3 signal below has a V1 capture obligation noted alongside it.

V2 — Integration layer. Target Q4 2026. Unlocked when V1 has approximately 90 days of operational data and the named integrations are in scope.

- Document engagement — DocSend or DealRoom integration. Captures opens, page dwell, return visits, specific pages viewed. Multiple opens within 48 hours fires an internal-sharing flag. Sub agreement access within 14 days contributes to close_proximity. V1 capture obligation: schema for lp_document_engagement table created in V1 migration even though it is not populated until V2.

- Meeting composition shift — light role detection on email signatures and calendar attendees. CIO or legal counsel joining a meeting fires close_proximity and prompts an IC-specific meeting prep brief. V1 capture obligation: meeting attendee email addresses logged with full domain context so role detection is possible retroactively.

- Newsletter engagement — Mailchimp or HubSpot integration. Captures opens, clicks, forwards on LP-targeted newsletter sends. Three or more opens by an LP who has not replied to direct outreach in 60+ days fires a partial silence-clock reset. V1 capture obligation: lp_marketing_engagement table schema defined in V1 migration. Empty until V2.

- warm_ghost named flag (display) — the combined pattern captured in V1 (zero LP-initiated + declining length + no questions in last 3) surfaces as a named flag on the LP card and triggers the Three-Touch Sequence prompt. Held until 90 days of V1 data validates the pattern reliably predicts outcomes.

- close_proximity named flag (display) — same logic. The V1-captured flag (currently used as silence override) surfaces as a named flag on the LP card.

- CC expansion (display) — the V1-captured signal moves from "behind the scenes" attribute prompt to a first-class display element on the LP card and a named filter.

- IR aggregate dashboard — three-view dashboard for the GP per Framework v4.1 Section 7. Ships when 90 days of operational data makes aggregate metrics trustworthy.

V3 — Intelligence layer. Target 2027. Unlocked when 30-40 verified closes provide the empirical foundation for data-validated weights.

- Question type (NLP) — classifies LP questions as exploratory (strategy, thesis, team) versus structural (terms, lock-up, DDQ, minimums). A shift from exploratory to structural fires close_proximity and prompts a terms prep brief. V1 capture obligation: full email body retained in lp_interactions so the classifier can run retroactively against the dataset.

- Commitment language (NLP) — classifies LP language as conditional ("would consider," "interesting") versus active ("planning to commit," "want to get to IC"). Language shift to active fires highest-priority flag with immediate action prompt. Same V1 capture obligation as above.

- Objection recurrence — tracks recurring objections across notes and emails without logged resolution. Surfaces as flag prompting GP to address the objection in next outreach. V1 capture obligation: meeting notes and email bodies retained in queryable form.

- Composite momentum score — single number on LP card derived empirically from close data. Weights validated against actual outcomes from 30-40 verified closes — not theoretically assigned. Always shown with plain-English explanation of the signals driving it. Never on pipeline list (only on LP card) to prevent over-reliance on a single number for pipeline-level decisions. V1 capture obligation: every signal observation written to lp_signal_log so the dataset accumulates from day one.

The shape of the trajectory is deliberate. V1 ships eight observable behavioural signals from email and calendar metadata. V2 expands the data sources (document, calendar composition, marketing) and turns on the V1-captured combined patterns once data validates them. V3 adds the language layer and the data-validated composite score that no competitor can claim because no competitor is building the dataset.

The single biggest forward-compatibility risk to flag for Ken: every V1 capture decision must assume the signal observation will eventually be needed for V3 model training. This means lp_signal_log must retain full raw observations, not just current-state aggregates. A signal observation that gets overwritten nightly is dataset that doesn't exist at V3 unlock time. Append-only, never overwrite, never truncate.

End of working document. Full reference: TOMO V1 Production Spec (54 pages).